|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plan | | WEEK (Start from 21/01 to 27/03) | | | | | | | | | |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| Initial report | |  |  |  |  |  |  |  |  |  |  |
| Initial slides | |  |  |  |  |  |  |  |  |  |  |
| Desktop | UI design and implementation |  |  |  |  |  |  |  |  |  |  |
| Research on implementation for synchronization system implementation |  |  |  |  |  |  |  |  |  |  |
| Frontend logical implementation |  |  |  |  |  |  |  |  |  |  |
| API integration |  |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |
| Further implementation (Security, Account and so on) |  |  |  |  |  |  |  |  |  |  |
| Mobile | UI design |  |  |  |  |  |  |  |  |  |  |
| Implementation of Main page and profile bar Function |  |  |  |  |  |  |  |  |  |  |
| Implementation of Profile Function |  |  |  |  |  |  |  |  |  |  |
| Implementation  Of Automatic Synchronization Function |  |  |  |  |  |  |  |  |  |  |
| Implementation of Trash &Setting pages |  |  |  |  |  |  |  |  |  |  |
| Implementation of Clicked document Function (connected to the MS-Office) |  |  |  |  |  |  |  |  |  |  |
| Testify the Functions |  |  |  |  |  |  |  |  |  |  |
| Modify the Functions |  |  |  |  |  |  |  |  |  |  |
| Server | Research and implementation of server to local file synchronization. |  |  |  |  |  |  |  |  |  |  |
| Application development |  |  |  |  |  |  |  |  |  |  |
| Security Engineering |  |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |
| Integration |  |  |  |  |  |  |  |  |  |  |
| Entire Program Testing | |  |  |  |  |  |  |  |  |  |  |
| Revision | |  |  |  |  |  |  |  |  |  |  |
| Final report | |  |  |  |  |  |  |  |  |  |  |
| Final slides | |  |  |  |  |  |  |  |  |  |  |